RecruitFlow

Business Requirements Document

End-to-End Recruitment and Hiring Management

| Document Code | RF-BRD-001 |
| --- | --- |
| Version | 1.0 Draft |
| Prepared Date | 06 August 2026 |
| Language | English |
| Status | Planning and Stakeholder Review |

Target: PostgreSQL + S3-Compatible Object Storage + Modular Monolith

# Document Control

| Role | Name / Team | Responsibility | Status |
| --- | --- | --- | --- |
| Document Owner | Business Analysis / Product Team | Maintain content and coordinate review | Draft |
| Business Sponsor | To be assigned | Approve scope and priorities | Pending |
| HR Process Owner | To be assigned | Validate recruitment and hiring workflow | Pending |
| Technical Owner | To be assigned | Validate architecture and data design | Pending |
| Final Hiring Approver | Role assigned to Aya initially | Validate final hiring approval | Pending |

## Revision History

| Version | Date | Change Summary | Author |
| --- | --- | --- | --- |
| 1.0 Draft | 06 August 2026 | Initial full-English planning baseline based on supplied references and agreed revised decisions. | OpenAI / Project Team |

# Contents

1. Executive Summary

2. Purpose and Objectives

3. Scope

4. Stakeholders and Roles

5. Business Glossary

6. End-to-End Process

7. Functional Requirements

8. Business Rules

9. Reports and Analytics

10. Non-Functional Requirements

11. Security and Data Governance

12. Integrations

13. Delivery Phases

14. Acceptance Criteria

15. Risks and Open Decisions

# 1. Executive Summary

RecruitFlow will be a centralized recruitment and pre-hiring management platform covering approved workforce demand, vacancy ownership, candidate and application processing, screening, interviews, offers, documents, professional licenses, final hiring approval, joining confirmation, reporting, and audit.

Architecture Decision: PostgreSQL is the transactional system of record. CVs and hiring files are stored in private S3-compatible object storage. JSONB is used only for controlled flexible fields and integration payloads.

The target retains useful decisions from the supplied references: React and TypeScript, an Express-based backend, English-only LTR design, desktop-first workflows, and separation between Candidate and Application. It replaces the draft JSON/LowDB storage model and extends the workflow with Vacancy, Screening, Offer Versioning, Hiring Case, Document, License, Final Approval, and Joining controls.

# 2. Purpose and Objectives

Provide one auditable process from vacancy request to joined employee.

Make headcount, recruiter ownership, task ownership, aging, and bottlenecks visible.

Maintain one candidate profile with multiple vacancy-specific applications.

Standardize screening, interview, decision, rejection, and offer processes.

Track documents and licenses at item level rather than simple yes/no flags.

Prevent hiring approval or joined status before mandatory controls are complete.

Provide reliable reporting by branch, department, function, position, recruiter, source, stage, and outcome.

Protect PII, salaries, offers, CVs, licenses, and contracts through granular permissions and audit.

# 3. Scope

## 3.1 In Scope

Organization master data: legal entities, branches, categories, departments, functions, position levels, positions, salary bands, candidate sources, reasons, document types, and license types.

Vacancy requests, approvals, conversion, vacancies, assignment, headcount, aging, hold, cancellation, and closure.

Candidates, CV files, referrals, source attribution, duplicate detection, merge, consent, and retention.

Applications, pipeline templates, stage history, tasks, screening, interviews, evaluations, hiring decisions, rejection, withdrawal, transfer, and talent pool.

Offer versions, compensation components, approvals, negotiation, acceptance, decline, expiry, and withdrawal.

Hiring cases, documents, licenses, checks, final approval, joining, and vacancy headcount updates.

Dashboards, reports, imports, exports, notifications, roles, permissions, settings, and audit logs.

## 3.2 Initial Out of Scope

Payroll and post-joining employee administration.

Performance, learning, attendance, leave, and benefits administration.

Autonomous AI hiring decisions.

Public multi-tenant billing and marketplace capabilities.

Native mobile applications.

Complex third-party background-check integrations unless separately approved.

# 4. Stakeholders and Roles

| Role | Responsibilities | Sensitive Access | Decisions |
| --- | --- | --- | --- |
| System Administrator | Configuration, users, roles, master data, technical administration. | Administrative data; business approval may remain segregated. | Access and configuration. |
| HR Manager | Own recruitment governance and supervise recruiters. | PII, salary, offers, reports. | Vacancy, offer, escalation, exceptions. |
| Recruiter | Manage assigned vacancies and applications. | Candidate PII and permitted salary fields. | Screening, stage movement, recommendations. |
| Hiring Manager | Define requirements and make hiring recommendation. | Assigned vacancies and candidate data. | Shortlist, interview, decision. |
| Interviewer | Attend interviews and submit independent feedback. | Assigned interview and limited candidate profile. | Interview recommendation. |
| HR Operations | Collect documents and coordinate pre-hiring and joining. | Accepted offer, documents, hiring case. | Document readiness and submission. |
| License Specialist | Verify professional licenses. | License and relevant identity data. | License approval/rejection. |
| Offer Approver | Review compensation and terms. | Offer and salary information. | Approve, reject, request changes. |
| Final Hiring Approver | Review final readiness; Aya is the initial assignee. | Accepted offer, documents, licenses, checks. | Approve, reject, request changes. |
| Viewer / Auditor | Read-only access within scope. | Only granted modules and fields. | None. |

# 5. Business Glossary

| Position | A permanent job definition in the organization; it does not mean hiring is open. |
| --- | --- |
| Vacancy Request | A request for approved hiring headcount. |
| Vacancy | An approved operational hiring need linked to a position, branch, headcount, and recruiter. |
| Candidate | The unique person profile. |
| Application | The candidate-to-vacancy record containing stage, screening, interviews, offer, and outcome. |
| Offer Version | An immutable approved/sent/accepted set of compensation and terms. |
| Hiring Case | The post-offer record for documents, licenses, final approval, and joining. |
| Task Owner | The user responsible for the next action; not necessarily the primary recruiter. |
| Final Hiring Approver | A configurable role. Aya is the initial assigned user. |
| Joined | Actual start confirmed with an actual joining date. |

# 6. End-to-End Process

| Vacancy Request | Approval | Open Vacancy | Candidate/Application | Screening | Interviews | Offer | Hiring Case |
| --- | --- | --- | --- | --- | --- | --- | --- |

The process continues: Documents and License Readiness -> Final Hiring Approval -> Awaiting Joining -> Joined -> Vacancy Updated or Closed.

# 7. Functional Requirements

## 7.1 Organization and Master Data

FR-001 [MUST] Manage legal entities, branches, categories, departments, functions, position levels, positions, salary bands, sources, reasons, document types, license types, and configurable rules.

FR-002 [MUST] Support active/inactive status, unique codes, effective dates, and audit history.

FR-003 [MUST] Positions define organization mapping, default description, default pipeline, license requirement, and optional salary band.

## 7.2 Vacancy Requests and Approvals

FR-004 [MUST] Create requests with branch, position, headcount, start/target dates, criticality, employment type, reason, budget status, hiring manager, requirements, and justification.

FR-005 [MUST] Replacement requests require replaced employee reference, last working date, and reason where applicable.

FR-006 [MUST] Support sequential, parallel, and conditional approvals.

FR-007 [MUST] Approvers can approve, reject, request changes, delegate, and comment.

FR-008 [MUST] Only approved requests may create vacancies unless an authorized override is recorded.

## 7.3 Vacancy Management

FR-009 [MUST] Vacant List includes branch, category, department, function, position, start date, level, reason, budget status, criticality, headcount, recruiter, task owner, status, aging, and progress.

FR-010 [MUST] Calculate approved, joined, accepted-offer, and remaining headcount.

FR-011 [MUST] Support Pending Activation, Open, On Hold, Partially Filled, Filled, Closed, and Cancelled.

FR-012 [MUST] Closure requires disposition of remaining active applications.

## 7.4 Candidates and Files

FR-013 [MUST] Maintain one candidate profile with contact, experience, skills, education, languages, certifications, tags, and consent.

FR-014 [MUST] Store file metadata in PostgreSQL and file binaries in private object storage.

FR-015 [MUST] Support manual entry, CV upload, Excel import, referral, agency, and existing-candidate application creation.

FR-016 [MUST] Normalize email and phone and check duplicates before save.

FR-017 [MUST] Merge duplicates while preserving all applications, files, notes, and history.

## 7.5 Applications, Pipeline, and Screening

FR-018 [MUST] An application links one candidate to one vacancy and owns source, recruiter, current stage, status, next action, and outcome.

FR-019 [MUST] Pipelines define stages, allowed transitions, required fields, approvals, SLA, and automated actions.

FR-020 [MUST] Stage movements create immutable history.

FR-021 [MUST] Phone screening captures current/expected salary, benefits, notice, availability, preferred branch, fit, result, reason, and follow-up.

FR-022 [MUST] Salary fields belong to the application screening and are field-permission controlled.

## 7.6 Interviews and Decisions

FR-023 [MUST] Schedule interviews with stage, type, date/time, timezone, location/link, coordinator, and multiple interviewers.

FR-024 [MUST] Track scheduled, confirmed, completed, rescheduled, cancelled, candidate no-show, and interviewer no-show states.

FR-025 [MUST] Each required interviewer submits independent competency feedback and recommendation.

FR-026 [MUST] Configured progression is blocked while mandatory feedback is missing.

FR-027 [MUST] Debrief outcomes include Proceed to Offer, Additional Interview, Hold, Reject, Transfer, and Talent Pool.

## 7.7 Offer Management

FR-028 [MUST] Support currency, grade, contract type, probation, expiry, joining date, and dynamic compensation components.

FR-029 [MUST] Preserve immutable offer versions and require reapproval when material fields change.

FR-030 [MUST] Track Draft, Pending Approval, Changes Requested, Approved, Sent, Under Negotiation, Accepted, Declined, Expired, Withdrawn, and Revised.

FR-031 [MUST] Acceptance and decline record date, reason, comments, and exact version.

## 7.8 Hire Management and Joining

FR-032 [MUST] Create a hiring case after an approved offer version is accepted.

FR-033 [MUST] Generate item-level document requirements with status, reviewer, issue/expiry dates, rejection reason, and file version.

FR-034 [MUST] Track professional licenses with type, number, authority, validity, file, verification, and reviewer.

FR-035 [MUST] Validate readiness before final approval submission.

FR-036 [MUST] Final approver can Approve, Reject, or Request Changes.

FR-037 [MUST] Approval moves to Awaiting Joining; Joined requires actual start confirmation.

FR-038 [MUST] Joining updates the application and vacancy headcount transactionally.

## 7.9 Tasks, Reporting, Import, and Audit

FR-039 [MUST] Create tasks for approvals, follow-ups, missing feedback, documents, license verification, offer expiry, and joining.

FR-040 [MUST] Provide operational reporting by all major organization and recruitment dimensions.

FR-041 [MUST] Validate and preview imports before commit, including duplicate decisions.

FR-042 [MUST] Apply permissions to exports and audit all exports.

FR-043 [MUST] Audit critical changes and sensitive reads with actor, entity, time, before/after, reason, IP, and correlation ID.

# 8. Core Business Rules

| Rule ID | Rule |
| --- | --- |
| BR-001 | Position and Vacancy are separate entities. |
| BR-002 | A candidate can have many applications but normally one application per vacancy. |
| BR-003 | Email and phone are normalized before persistence and duplicate matching. |
| BR-004 | Stage and status transitions are validated by the backend. |
| BR-005 | Terminal outcomes require reason, date, and actor. |
| BR-006 | Interview participants submit independent evaluations. |
| BR-007 | Approved or sent offer versions are not edited in place. |
| BR-008 | Only an accepted approved offer version creates a hiring case. |
| BR-009 | Readiness is calculated from item-level documents, licenses, and checks. |
| BR-010 | Final approval is required before Awaiting Joining. |
| BR-011 | Joined requires actual joining date and authorized confirmation. |
| BR-012 | Vacancy filled headcount is based on Joined records. |
| BR-013 | Joined count cannot exceed approved headcount without approved adjustment. |
| BR-014 | All overrides require permission, reason, and audit. |

# 9. Reports and Analytics

| Report | Measures |
| --- | --- |
| Vacancy Portfolio | Open, on-hold, critical, aging, target variance, required/joined/remaining headcount. |
| Recruitment Funnel | Application counts and conversion by stage, vacancy, branch, department, source, and recruiter. |
| Stage Aging and SLA | Time in stage, overdue applications, missing feedback, pending approvals. |
| Recruiter Workload | Assigned vacancies, applications, tasks, interviews, offers, and outcomes. |
| Source Performance | Volume, qualified, interviewed, offered, joined, and conversion. |
| Offer Analytics | Approval time, acceptance, decline reasons, revisions, expiry, and variance. |
| Hiring Readiness | Pending/rejected documents, licenses, final approvals, and joining dates. |
| Time Metrics | Time to screen, interview, offer, accept, approve, join, and fill. |
| Audit and Compliance | Exports, salary access, downloads, overrides, permissions, and approvals. |

# 10. Non-Functional Requirements

| Category | Requirement |
| --- | --- |
| Performance | Common screens should respond within two seconds under normal load; long file/report jobs run asynchronously with progress. |
| Scalability | Database and object storage support large candidate and file volumes without redesign. |
| Security | HTTPS, secure authentication, Argon2, rate limiting, validation, granular permissions, and private file delivery. |
| Auditability | Critical changes and sensitive access are attributable and immutable through normal UI. |
| Accessibility | WCAG 2.1 AA principles, keyboard access, visible focus, labels, contrast, and non-color status indicators. |
| Usability | English, LTR, desktop-first, responsive essential approvals. |
| Maintainability | Typed modular backend, migrations, tests, API documentation, and clear module boundaries. |
| Data Integrity | Foreign keys, constraints, transactions, concurrency controls, and server validation. |
| Observability | Application, error, job, and audit logs with correlation IDs. |

# 11. Security and Data Governance

All CVs, identity files, offers, licenses, and contracts are private objects and require authorization for access.

Permissions support organization, legal entity, branch, department, assigned vacancy, action, and sensitive-field scope.

Support consent, retention date, anonymization, legal hold, and secure file deletion where required.

Backups cover both PostgreSQL and object storage and are restore-tested.

Sensitive salary views and document downloads may be audited according to policy.

# 12. Integration Requirements

| Domain | Requirement |
| --- | --- |
| Email | Candidate communications, reminders, approvals, and notifications. |
| Calendar | Microsoft 365 or Google availability, events, changes, cancellations, and meeting links. |
| Object Storage | Private storage for CVs, documents, licenses, offers, contracts, and exports. |
| HRIS | Future handoff of joined employee data and employee code. |
| Career Portal / Job Boards | Future inbound applications, source attribution, and consent. |
| Identity Provider | Future SSO/OIDC/SAML and user lifecycle. |
| BI | Governed reporting views or APIs. |

# 13. Delivery Phases

| Phase | Scope |
| --- | --- |
| 0 - Discovery | Approve glossary, rules, statuses, approvals, data dictionary, screens, security, and backlog. |
| 1 - Foundation | PostgreSQL, object storage, auth, permissions, audit, master data, CI/CD. |
| 2 - Vacancy Core | Positions, requests, approvals, vacancies, assignment, headcount, aging. |
| 3 - Candidates | Candidate profile, CVs, duplicate detection, applications, pipeline, screening. |
| 4 - Interviews | Scheduling, participants, evaluation, debrief, reminders. |
| 5 - Offers | Versions, components, approvals, sending, negotiation, response. |
| 6 - Hire Management | Documents, licenses, final approval, joining, closure. |
| 7 - Reporting and Integrations | Dashboards, exports, email/calendar, HRIS handoff, career portal planning. |

# 14. Acceptance Criteria

1. Approved request converts to vacancy without re-entry.

2. Vacant List shows ownership, headcount, aging, and next action.

3. One candidate supports multiple applications without duplicate profile.

4. Screening captures required salary, availability, result, and reason under permissions.

5. Multiple interviewers submit independent feedback and missing feedback is enforceable.

6. Approved or sent offers create revisions rather than in-place edits.

7. Final approval submission is blocked while required items are incomplete.

8. Final approver can approve, reject, or request changes with audit.

9. Joined is impossible without actual joining date and authorized confirmation.

10. Joining updates application and vacancy headcount transactionally.

11. CVs and documents are never publicly accessible.

12. Reports reconcile with source records and respect permissions.

# 15. Risks and Open Decisions

| Decision | Impact | Required Resolution |
| --- | --- | --- |
| Approval roles and delegation | Blocked approvals or unclear accountability. | Confirm roles, conditions, substitutes, escalation, and SLA. |
| Document rules | Incorrect readiness. | Define requirements by country, legal entity, position, and candidate type. |
| License rules | Incorrect approval gate. | Define types, authority, validity, and completion deadline. |
| Privacy and retention | Legal and reputational risk. | Approve consent, retention, erasure, access logging, and backups. |
| Email/calendar platform | Manual scheduling and communication. | Select Microsoft 365, Google Workspace, or both. |
| Hosting/object storage | Security, availability, and cost. | Select cloud/internal platform, region, backup, encryption, and malware scanning. |
| Multi-company scope | Schema and permission complexity. | Confirm single organization with legal entities versus future external tenants. |
| Salary permissions | Sensitive-data exposure. | Approve view, edit, approve, and export rules. |

Approval Gate: Approve this BRD and the Workflow and Status Matrix before database migrations, API contracts, or high-fidelity UI work begins.